WEEKLY PROGRESS TRACKING REPORT

Parent–Teacher Mobile Application & PHP REST Backend Architecture

| Project: Parent–Teacher Communication App | Period: Weekly Development Cycle (Phases 1–9) |
| --- | --- |
| Stack: React Native (Expo) + PHP (PDO) + MySQL 8 | Focus: Full-Stack Integration & Role-Based Workflows |

1. Executive Summary & Core Milestones

This week's engineering effort delivered the core foundation and operational workflows for the Parent–Teacher Communication App across both the Mobile Client (Expo / React Native) and the Backend REST API (PHP PDO / MySQL 8). We successfully completed Phases 1 through 9 of our master architectural roadmap, establishing normalized relational database tables, multi-role JWT authentication, persistent session management, and dedicated user interfaces for Parents, Teachers, and Administrators.

2. Key Accomplishments Breakdown

| Domain / Layer | Key Deliverables & Work Completed | Status |
| --- | --- | --- |
| Database Architecture | Designed & executed normalized MySQL 8 schema (Users, Parents, Teachers, Students, Classes, Attendance, Progress, Messages, Announcements) with foreign key constraints & seed accounts. | Phases 1–2 (Done) |
| PHP Backend & Security | Engineered PDO connection pool (config.php), JWT signing & validation (jwt_helper.php), role authorization guards (auth_middleware.php), and secure login endpoint. | Phases 3–4 (Done) |
| Mobile Client Setup | Configured Expo Router file-based routing with role route groups ((parent), (teacher), (admin)), Axios API service, and AsyncStorage persistent token handling. | Phases 5–7 (Done) |
| Parent Portal & Profiles | Built Parent Dashboard with multi-child selector, attendance summary metrics, academic progress cards, announcements feed, and comprehensive student profile view. | Phases 8–9 (Done) |
| Teacher & Admin Views | Created foundational interfaces for Teacher roll-call attendance, gradebook mark logging, and Admin student/teacher management modules. | Initial UI (Done) |

3. Educational Explanations & Technical Rationale

To support developer learning in React Native and backend integration, key technical decisions and their underlying concepts are documented below:

• PHP PDO with Prepared Statements: Guarantees complete security against SQL Injection attacks. Input parameters are bound separately from query execution, ensuring user inputs cannot alter SQL syntax.

• Stateless JWT Authentication: Allows the mobile client to log in once, receive a signed token containing user ID and role, store it securely in AsyncStorage, and attach it to subsequent API requests via the HTTP Authorization header.

• Expo Router File-Based Routing: Uses directory structure ((parent), (teacher), (admin)) to organize routes. This separates role-specific components cleanely, simplifies navigation, and avoids monolithic routing files.

• Server-Side Role Guard Middleware: Client-side checks improve UX, but server-side guards (auth_middleware.php) perform mandatory token validation to guarantee parents only view their linked children and teachers only access assigned classes.

4. Next Week Planned Roadmap & Action Items

→ Phase 10: Multi-Class Teacher Switcher: Build a sticky top class selector dropdown in the Teacher Dashboard enabling dynamic toggling between assigned subject classes.

→ Phase 11: Class-Scoped Attendance Engine: Connect live API roll-call recording (record_attendance.php) with instant present/absent/late status switches for teachers.

→ Phase 12: Class Gradebook & Assessment Logs: Implement test mark and term grade entry screens allowing teachers to record student scores directly to the MySQL backend.

→ Phase 13: Direct Parent-Teacher Messaging Engine: Establish 1-on-1 direct chat threads with unread counters and direct contact directory between parents and assigned class teachers.